## Slide 1
Introduction
https://www.digite.com/kanban/what-is-kanban/

## Slide 2
Introduction - Kanban
C’Est quoi?
Kanban methodology focuses on having the right work done at the right time, given the skill sets of the developers.
“The main focus of Kanban is to accurately state what work needs to be done, and when it needs to be done. It does so by prioritizing tasks , and defining workflow as well as lead-time to delivery [20]. The Kanban process explicitly presents the most important tasks that need the most attention in order to reduce the risk of their incompletion, and also to increase flexibility amongst other tasks in the project.
-Origines

## Slide 3
Introduction
In addition, project developers do not implement unnecessary features, do not write more specifications than they can code, do not write more code than they can test, and do not test more code than they can deploy. Therefore, Kanban methodology eliminates waste in every step, and is suitable for software engineering projects [20].

## Slide 4
Principles de bases
En général, la méthode Kanban est repose sur 3 règles;
1-visualize the workflow
2- limit work in progress (WIP)
3 -measure the lead time (i.e. average time to complete
one item)
(Ikonen et coll., 2010)

## Slide 5
Principles de bases
En particulier:
- Limiting Work in Process (WIP).
- Pulling value through the development process.
-Making the development process visible.
- Increasing throughput.
- Using a fixed backlog.
Embedding quality.
(Ley et coll. 2017)

## Slide 7
En exécution
En planification
Approuvés
Complétés
En cours de modélisation
Statut
Équipe de travail
Parties prenantes du projet à consulter
Parties prenantes impliquées présentement
Personne
Tâches dans la pile
Prochaines tâches prioritaires
Tâches
Tâches
Légende
Adapté de Lei et coll. 2017
Exemple de planification AGILE selon la méthode Kanban